# Solution Architecture Document - WebCAF (Local Government)

# Table of Contents

Table of contents

Document control

Purpose and scope

Background and drivers

Objectives and success criteria

Stakeholders and users

Assumptions, constraints, and dependencies

Requirements

Functional requirements

Non‑functional requirements

Architecture overview

Architecture views (C4 recommended)

Application and service architecture

Data architecture

Integration architecture

Security architecture

Infrastructure and deployment architecture

Observability and operations

Governance and decision records

Standards and guidance alignment

Risks and mitigations

Cost model and financial assumptions

Migration and transition plan

Testing and assurance

Appendix

Glossary

References

## Table of contents

[Document control](#document-control)

[Purpose and scope](#purpose-and-scope)

[Background and drivers](#background-and-drivers)

[Objectives and success criteria](#objectives-and-success-criteria)

[Stakeholders and users](#stakeholders-and-users)

[Assumptions, constraints, and dependencies](#assumptions-constraints-and-dependencies)

[Requirements](#requirements)

- [Functional requirements](#functional-requirements)

- [Non-functional requirements](#non-functional-requirements)

[Architecture overview](#architecture-overview)

- [Architecture views (C4 recommended)](#architecture-views-c4-recommended)

[Application and service architecture](#application-and-service-architecture)

[Data architecture](#data-architecture)

[Integration architecture](#integration-architecture)

[Security architecture](#security-architecture)

[Infrastructure and deployment architecture](#infrastructure-and-deployment-architecture)

[Observability and operations](#observability-and-operations)

[Governance and decision records](#governance-and-decision-records)

[Standards and guidance alignment](#standards-and-guidance-alignment)

[Risks and mitigations](#risks-and-mitigations)

[Cost model and financial assumptions](#cost-model-and-financial-assumptions)

[Migration and transition plan](#migration-and-transition-plan)

[Testing and assurance](#testing-and-assurance)

[Appendix](#appendix)

- [Glossary](#glossary)

- [References](#references)

## Document control

Guidance:

Keep this accurate and up to date; use named roles rather than individuals if ownership may change.

Update version, status, and date whenever material changes are made.

| Item | Value |

| --- | --- |

| Document owner | TBD |

| Author(s) | TBD |

| Reviewers | TBD |

| Version | 0.1 |

| Status | Draft |

| Last updated | TBD |

## Purpose and scope

Guidance:

State why the document exists and who it is for (technical, security, delivery, governance).

Define what is in scope and explicitly call out what is not.

Describe why this document exists and the boundaries of the solution.

Purpose: Provide a complete solution architecture for the WebCAF local government service.

In scope: Web application, data flows, integrations, infrastructure, security, operations.

Out of scope: TBD.

## Background and drivers

Guidance:

Explain the problem/opportunity and the policy or statutory drivers.

Capture the high‑level business outcomes expected from this solution.

Summarize the problem, policy drivers, and business outcomes.

Problem statement: Local government organisations need a secure, consistent and user‑friendly way to complete CAF self‑assessments and manage evidence, replacing ad‑hoc spreadsheets and email‑based processes.

Policy drivers: NCSC CAF for local government; UK GDPR and data protection obligations; GOV.UK Service Manual and Technology Code of Practice; accessibility requirements.

Business outcomes: Higher completion rates, reduced admin effort, more consistent assessment data, faster assurance cycles, and clearer reporting for programme oversight.

## Objectives and success criteria

Guidance:

Objectives should be measurable and time‑bound where possible.

Success criteria should be verifiable (e.g., % completion, deployment time, performance).

Define measurable objectives that indicate the solution is successful.

Objective 1: Enable local government users to authenticate and complete CAF self‑assessments end‑to‑end.

Objective 2: Capture structured assessment data for reporting and assurance.

Success criteria:

- At least 80% of pilot users complete a draft assessment without support.

- Assessment data is stored centrally and can be exported for reporting within 24 hours.

- Deployment is repeatable from code (Terraform + container image) in under 1 hour.

## Stakeholders and users

Guidance:

List decision makers, delivery team, and user roles.

Include external stakeholders (security, data protection, operations).

List stakeholders and primary user groups.

Business owner: TBD.

Product owner: TBD.

Delivery team: TBD.

User personas: TBD.

## Assumptions, constraints, and dependencies

Guidance:

Assumptions: things believed true for planning (and to be validated).

Constraints: non‑negotiable limits (budget, time, region, policy).

Dependencies: services or teams required for delivery.

Capture key assumptions and constraints that shape the design.

Assumptions:

- Hosting will be in Azure UK regions.

- The solution remains a single web application for the POC.

- Users have access to GOV.UK One Login (or a suitable OIDC provider in sandbox).

Constraints:

- POC budget and timeline limit deep optimisation and multi‑region DR.

- Data residency must remain within the UK.

- Security accreditation is out of scope for the POC.

Dependencies:

- GOV.UK One Login (OIDC) for authentication.

- GOV.UK Notify (optional) for emails.

- Azure managed services: Container Apps, PostgreSQL Flexible Server, Key Vault, ACR, Log Analytics.

## Requirements

Guidance:

Separate functional and non‑functional requirements.

Number requirements for traceability (FR‑01, NFR‑01, etc.).

### Functional requirements

Guidance:

Describe user‑facing capabilities and core workflows.

Focus on “must have” POC requirements first.

FR-01: TBD.

FR-02: TBD.

### Non‑functional requirements

Guidance:

Include targets for availability, performance, security, privacy, accessibility, and compliance.

Note which NFRs are POC‑level vs production‑level.

List NFRs with measurable targets.

Availability: TBD.

Performance: TBD.

Scalability: TBD.

Security: TBD.

Privacy: TBD.

Accessibility: TBD (eg WCAG 2.2 AA).

Compliance: TBD.

## Architecture overview

Guidance:

Provide a concise summary of the target architecture and key decisions.

Note why the chosen approach fits the constraints and objectives.

Provide a short summary of the target architecture and key design choices.

Summary: TBD.

Key decisions: TBD.

### Architecture views (C4 recommended)

Guidance:

Explain what each C4 level shows and reference the diagram names/locations.

Ensure diagrams are current and match the narrative.

C4 overview: We use the C4 model to describe the system at four levels of detail so stakeholders can understand purpose, structure, and deployment. Each level answers a different question and links to the diagrams in `docs/architecture.drawio`.

Context (C4 L1): Shows the system boundary, user roles, and external systems (e.g., OIDC, Notify). Diagram: **C4-Context**.

Container (C4 L2): Shows the major runtime containers (web app, database, PDF generation) and their interactions. Diagram: **C4-Container**.

Component (C4 L3): Breaks down the web application into logical modules (auth, workflow, framework parser, forms, reporting, persistence). Diagram: **C4-Component**.

Deployment (C4 L4): Shows the runtime infrastructure and cloud services (Container Apps, Key Vault, PostgreSQL, ACR, Log Analytics). Diagram: **C4-Deployment**.

#### Diagram component list (what each box represents)

**C4-Context**

Local Gov Assessor: primary end user completing assessments.

Service Owner / Admin: manages organisations, systems, profiles, and configuration.

WebCAF Local Government Service: the POC web application.

External IdP (OIDC): GOV.UK One Login or equivalent OIDC provider.

GOV.UK Notify: optional email delivery service.

Reporting/Analytics: optional downstream reporting tools (e.g., Power BI).

<img width="1073" height="395" alt="image" src="https://github.com/user-attachments/assets/358a2279-f77b-4189-b7bd-377c83c5a44a" />

**C4-Container**

User (Browser): web client for assessors/admins.

Web App Container: Django + GOV.UK Frontend serving UI and APIs.

PDF Generation: WeasyPrint used in-process for report export.

Relational DB: PostgreSQL used for core assessment data.

OIDC Provider: external identity provider.

GOV.UK Notify: optional email integration.

<img width="1041" height="397" alt="image" src="https://github.com/user-attachments/assets/a6685e9c-e09f-4be9-b506-3196a7534808" />

**C4-Component**

Auth/SSO: OIDC login and local profile mapping.

Assessment Workflow: draft creation, section routing, completion status.

Framework Parser: CAF/CE YAML loading and interpretation.

Form Factory + Validation: dynamic form generation per framework.

Reporting/PDF Generation: export and rendering logic.

Admin Views/Config: admin UI and configuration management.

Persistence (Django ORM): database models and data access.

<img width="907" height="577" alt="image" src="https://github.com/user-attachments/assets/0cf6ac3b-c062-42ff-90bf-ebf024cab247" />

**C4-Deployment (Azure)**

End Users: browser clients.

Azure Container Apps: hosts the WebCAF container.

Azure Database for PostgreSQL: primary datastore.

Azure Key Vault: secrets for DB and OIDC.

Azure Container Registry: image storage.

Log Analytics: logging and monitoring.

Build/Push: CI or ACR build step.

<img width="1029" height="742" alt="image" src="https://github.com/user-attachments/assets/bf0c2601-182a-48c4-acfd-e1daf6570301" />

**AWS-Deployment (Legacy)**

AWS ALB: public ingress/load balancer.

ECS/Fargate Service: runs the WebCAF container.

Amazon RDS (PostgreSQL): primary datastore (via RDS_* env vars).

Secrets Manager/SSM: DB credentials and app secrets.

Amazon ECR: image registry.

GitHub Actions (OIDC): CI/CD and federation to AWS IAM.

CloudWatch Logs: application and container logs.

<img width="1085" height="745" alt="image" src="https://github.com/user-attachments/assets/85e1772d-a663-4bbd-95f0-422a10ed7889" />

## Application and service architecture

Guidance:

Describe the app structure, domain boundaries, and key services/modules.

Note any background tasks or scheduled jobs.

Describe application structure, domains, and service boundaries.

Core services: TBD.

Modules and responsibilities: TBD.

Background jobs and schedulers: TBD.

## Data architecture

Guidance:

Describe data domains, storage locations, and key tables/fields.

Include data classification and retention expectations.

Describe data sources, stores, and flows.

Data domains:

- Organisations (name, type, contacts)

- Systems (type, hosting, ownership, corporate services)

- User profiles (user ↔ organisation role)

- Assessments (status, framework, profile, period, review type)

- Assessment answers (JSON in `assessments_data`)

- Configuration (assessment period and defaults)

- Audit/history (via `simple_history`)

Data stores:

- PostgreSQL Flexible Server (primary relational store)

- JSON field `webcaf_assessment.assessments_data` for all answers

Data flows:

- User/admin inputs → Web app → PostgreSQL

- Report generation reads `assessments_data` → PDF output

- Optional exports for reporting (e.g., Power BI) from PostgreSQL

Data classification:

- Likely OFFICIAL, includes personal data (contact details, user accounts) and system information.

Retention and deletion:

- POC retains data indefinitely in PostgreSQL; no automated retention.

- Production policy to define retention, archival, and deletion schedules aligned to UK GDPR.

- See `docs/assessment-data-postgres.md` for table details.

## Integration architecture

Guidance:

List external systems and the protocols used (OIDC, REST, etc.).

Document error handling, retries, and timeouts.

List external systems and integration patterns.

External systems: TBD.

APIs and protocols: TBD.

Error handling and retries: TBD.

## Security architecture

Guidance:

Cover identity, access control, secrets management, encryption, and audit logging.

Summarise key threats and mitigations appropriate for this stage.

Describe identity, access, and security controls.

Authentication and authorization: TBD.

Secrets management: TBD.

Encryption in transit and at rest: TBD.

Audit logging: TBD.

Threat model summary: TBD.

## Infrastructure and deployment architecture

Guidance:

Describe environments, hosting model, CI/CD, and network topology.

Call out differences between POC and production.

Describe hosting, environments, and deployment workflows.

Environments: Dev, test, prod (TBD details).

Hosting model: TBD (eg container apps, AKS, VM).

CI/CD: TBD.

Network topology: TBD.

## Observability and operations

Guidance:

Specify logging, metrics, alerting, and incident response ownership.

Include runbook expectations (start/stop, backup, key rotation).

Define monitoring, logging, and support processes.

Metrics and alerts: TBD.

Logging and audit trails: TBD.

Incident response: TBD.

Runbooks: TBD.

## Governance and decision records

Guidance:

State how architectural decisions are captured and approved.

Provide ADR location and ownership.

Use ADRs to capture key architectural decisions.

ADR framework: https://www.gov.uk/government/publications/architectural-decision-record-framework/architectural-decision-record-framework

ADR template (ADR-000): https://assets.publishing.service.gov.uk/media/692471975f7777c304ba7ed7/ADR-000_Subject_of_Decision.docx

ADR register location: TBD.

## Standards and guidance alignment

Guidance:

List standards and policy guidance that the solution must align to.

Note any gaps or planned compliance work.

Reference relevant government guidance and standards.

GOV.UK reference architecture guidance:

https://www.gov.uk/guidance/develop-your-data-and-apis-using-a-reference-architecture

GOV.UK Service Manual (governance principles):

https://www.gov.uk/service-manual/agile-delivery/governance-principles-for-agile-service-delivery

Other standards: TBD (eg NCSC CAF, Technology Code of Practice).

## Risks and mitigations

Guidance:

Record top architectural risks and mitigation actions.

Revisit after major changes or new dependencies.

Capture architectural risks and how they are addressed.

Risk 1: TBD.

Risk 2: TBD.

## Cost model and financial assumptions

Guidance:

Identify main cost drivers and assumptions.

Include expected cost ranges if available.

Summarize expected costs and assumptions.

Cost drivers: TBD.

Estimated monthly cost: TBD.

Cost risks: TBD.

## Migration and transition plan

Guidance:

Describe the path from POC to pilot/production.

Include phases, dependencies, and rollback considerations.

Describe how to move from current to target state.

Current state summary: TBD.

Transition phases: TBD.

Cutover approach: TBD.

## Testing and assurance

Guidance:

List testing types and responsibilities (unit, integration, security, performance).

Include service assessment readiness and accreditation steps.

Define testing and assurance approach.

Unit and integration testing: TBD.

Security testing: TBD.

Performance testing: TBD.

Service assessment readiness: TBD.

## Appendix

Guidance:

Keep glossary and references short and relevant.

### Glossary

Guidance:

Include key acronyms and service‑specific terms.

CAF: Cyber Assessment Framework.

ADR: Architectural Decision Record.

TBD: To be determined.

### References

Guidance:

Link to authoritative sources and supporting internal docs.

Architectural Decision Record Framework (GOV.UK):

https://www.gov.uk/government/publications/architectural-decision-record-framework/architectural-decision-record-framework

ADR-000 template (GOV.UK):

https://assets.publishing.service.gov.uk/media/692471975f7777c304ba7ed7/ADR-000_Subject_of_Decision.docx

Reference architecture guidance (GOV.UK):

https://www.gov.uk/guidance/develop-your-data-and-apis-using-a-reference-architecture